| PROJECT: |  | CONTRACT NO: |  |
| --- | --- | --- | --- |
| CONSULTANT: |  |  |  |
| CONTRACTOR: |  |  |  |
| PROJECT SPONSOR: |  |  |  |
| DATE: | TIME: | LOCATION: |  |

- Introductions

  - Alberta Transportation Team & Roles

  - Consultant Team & Roles

  - Contractor Team & Roles

  - Sub-Contractor & Activities

  - 511 Alberta Responsibilities

- Contract Administration

  - Lines of Communication

  - Partnering process and issue resolution ladder

  - Contractor Performance Management Program: Interim and Final Evaluations

  - Weekly Reporting

  - Site Occupancy/Lane Closure

  - Standard Alberta Transportation Forms

  - Special Requirements/Special Provisions

  - Progress Payments

  - Site Meeting & Minutes of Meeting

  - Extra Work, Completion Date Extensions and Claims Process

  - Process for Interim & Construction Completion Inspections

  - Warranty

  - Expectation for Tri-Party Meeting

- Schedule and Contractor Work Plan

  - Start Date

  - Work Plan & Schedule

  - Hours of Work

  - On-Site Personnel/Superintendents

  - Schedule Update Frequency

- Safety Pre-Construction

  - Safety TAS OH&S Review (refer to Appendix A.s01)

  - Attendees & Emergency Contacts (refer to Appendix A.10)

  - Traffic Accommodation Strategy

  - Monthly Health & Safety Summary (refer to Appendix A.11)

  - Project Completion Health & Safety Review (refer to Appendix A.15)

  - Worksite Inspection Reports

  - Accident Notification/Utility Reports (refer to Appendix A.s04 & A.s05)

- Environmental

  - ECO Plan

  - Drainage/Erosion Control

  - Topsoil survey and conservation

  - Monitoring (Turbidity, Fish Capture & Release, etc…)

  - Borrow Excavation reclamation requirements

  - Regulatory Agency Notice

- Utilities

  - Utility Co-ordination Meeting

  - Railways

  - Agreements

  - Issues

- Construction/Bridges

  - Plans

  - Property Issues

  - Survey Requirements

  - ATV’s in ROW Permits

  - Aggregate Sources

  - Quality Assurance and Quality Control

  - Clearing/Stripping/Excavation/Topsoil Placement & Seeding

  - Haul Routes/Maintenance of Access & Detour Roads

  - Identification information for truck haul registry

  - Dust Abatement

  - Bridge/culvert issues

  - Concrete/Aggregate Tests/Concrete Mix Designs

  - Layout/Stockpile Locations

  - Shop Drawings/Procedures

  - Welding Procedures/Certificate

  - Office Trailer

  - Piling

  - Girder Erection

  - Deck Pours

  - False Work Drawings

  - Fabrication Inspections

  - Illumination

  - Line painting

- Other

  - Stakeholder Interests

  - Media & Public Contact