| PROJECT NUMBER & DESCRIPTION: |  |
| --- | --- |
| PROJECT MANAGER: |  |
| PROJECT SPONSOR: |  |
| CONSULTANT: |  |
| DATE: | LOCATION: |

- In addition to the meeting agenda in the Engineering Consulting Guidelines, Volume 2, section, Appendix A.09-Typical Pre-Construction Meeting Agenda, edit these agenda items to suit the project.

- Note: This is not a complete list.

- Project tender drawings (relevant to utility)

- Utility design drawings complete with plan, profile and cross-section information as required;

- The updated Utility Adjustment Matrix;

- The updated Utility Coordination Plan; and

- Utility adjustment completion schedule. The following details may need to be discussed.

  - The order of adjustments (i.e. which utility goes first?)

  - When the first utility adjustment work can begin (i.e. are there any incomplete construction dependencies?)

  - How long is it anticipated to complete each adjustment

  - If more than one adjustment can occur at the same time within the project limits

  - If adjustment timelines need to be phased within the project limits

  - What adjustments are not constructible prior to commencement of the project’s construction (i.e. grading needs to be completed to allow the adjustment)

  - If there are any temporary measures or structures required by the Utility Owners and/or Alberta Transportation

- Communication plan and issue resolution.

- Any other items that may affect the utility adjustment schedule.