Include in All bridge ConSTRUCTION tenders

The following Special Provisions shall be included in bridge construction tender documents.

    - 3.6 Bridge Construction Administration Change Management

The Contractor shall use the following bridge construction administration change management processes and associated form templates from Appendix C of the Engineering Consultant Guidelines Vol. 2:

- Appendix C.a01 - Request for Clarification (RFC)

- Appendix C.a02 - Site Instruction (SI)

- Appendix C.a03 - Quality Surveillance Report (QSR)

- Appendix C.a04 - Non-Conformance Report (NCR)

- Appendix C.a05 - Contract Variance Request (CVR)

- Appendix C.a06 - CVR_NCR Risk Assessment (RA)

- Appendix C.a07 - Contemplated Change Notice (CCN)

- Appendix C.a08 - Order for Extra Work (OEW)

Documents can be downloaded from the Department’s website. 
(https://www.alberta.ca/volume-2-construction-contract-administration)

      - The Contractor shall initiate, review, respond to, and/or complete the bridge construction administration change management forms in a comprehensive manner in accordance with the intended use and guidance provided with each form, including the associated process workflow flowcharts, to support timely and accurate communication, evaluation and responses.

      - All costs associated with the bridge construction administration change management processes and associated forms will be considered incidental to the Work, and no separate or additional payment will be made.